## M E T R O P O L I T A N   B O R O U G H   O F   K N O W S L E Y

To:	The Mayor and Members of the Council

Meeting:	7 March 2007

Ward:	Borough Wide

Portfolio Areas:	All

Non-Key Decision

REPORT OF THE ACTING BOROUGH TREASURER

2007/08 CAPITAL PROGRAMME

1.	PURPOSE OF THE REPORT

The purpose of this report is to advise the Council of the level of capital resources available for 2007/08 and to propose a capital programme for the new financial year.

2.	RECOMMENDATIONS

The Council is recommended to:-

2.1	endorse the passporting of Government block allocations to the relevant service areas as discussed in section 4 of the report;

2.2 	approve the proposed new start schemes totalling £16.188m (as detailed in section 5 of the report);

2.3 	note the potential availability of capital receipts in 2007/08 of £2.304m as discussed at paragraph 4.8.3 and approve the requests from individual Portfolio Holders to fund various schemes totalling £1.601m (as detailed at the table at paragraph 6.1);

2.4	note the additional capital pressures identified in the report relating to footpath maintenance (£0.250m) and waste/recycling collection investment (£1.100m) as outlined at section 6 of the report;

2.5	note that there are future pressures facing the Council in coming years that will require significant capital investment (as discussed in paragraphs 6.5 and 6.6); and,

2.6	commission further work to develop the Council’s Estates Strategy, which will lead to the ability to allocate capital resources to schemes which contribute most to the Council’s objectives and priorities (including primary education).

3.	BACKGROUND

There are a range of capital resources available to fund the 2007/08 capital programme.  This report identifies all of those resources and provides details of proposed capital schemes for the 2007/08 financial year. In addition, proposals for additional schemes arising from the Portfolio budget process are identified for consideration for funding from available capital resources.

4.	2007/08 RESOURCES

  - The total resources available to the Council in 2007/08 equate to £47.776m.  It should be noted that most of these resources are already committed against schemes in the existing capital programme.  The total resources are summarised in the table below and the detail can be found at Appendix A.

| Para. Ref. | Source of Funding | £m |
| --- | --- | --- |
| 4.2 | Existing 2007/08 Capital Programme Resources (including capital receipts of £11.633m) | 26.314 |
| 4.3 | Portfolio Resources Carried Forward (see Appendix A) | 2.849 |
| 4.4 | Supported Capital - Revenue Support | 3.018 |
| 4.4 | Supported Capital – Capital Grant Allocations | 5.015 |
| 4.5 | Specific Capital Grants | 7.760 |
| 4.6 | Other Resources (including Revenue and Reserves) | 0.516 |
|  | Sub-total | 45.472 |
| 4.7 | 2006/07 Unallocated Capital Receipts (forecast) | 0.504 |
| 4.8 | 2007/08 Unallocated Capital Receipts (forecast) | 1.800 |
|  | Total Resources | 47.776 |

4.2	Existing 2007/08 Capital Programme Resources - £26.314

This includes £11.633m of previously allocated capital receipts that have been approved in previous years for ongoing schemes.  Other sources of funding include capital grants of £10.002m, supported borrowing of £2.033, as well as unsupported borrowing, revenue and reserves.  Appendix A provides further details.

4.3	Portfolio Resources Carried Forward - £2.849m

The figure included in this section is the re-phasing requirement from the current 2006/07 capital programme.  The accompanying report on 2006/07 Budget Monitoring elsewhere on this agenda shows that the available resources for 2006/07 total £40.294m and expenditure for the year is expected to be £37.445m, leaving a rephasing requirement of £2.849m.  Appendix A provides further details.

4.4	Capital Block Allocations 2007/08 - £8.033m

    - The Government provides capital funding to Local authorities in two main ways:

- Revenue Support (£3.018m) – whereby the council is provided with a specific amount of Revenue Support Grant to service the debt associated with borrowing the amount allocated; and

- Capital Grant Support (£5.015m) – which is provided to the Council as a lump sum and therefore replaces the need to borrow.

4.4.3	All the constituent parts of the 2007/08 Supported Capital Expenditure Allocations have now been announced by Government departments, and Knowsley’s overall allocation totals £8.033m across a range of service blocks (see table below).    The overall total equates to a reduction of £0.424m in comparison to 2006/07.

4.4.4	The Council receives part of its capital allocations through the ‘Single Capital Pot.’  This means that the Council is allowed by law to spend these capital resources (with the exception of the Education Block, for which the Department for Education and Skills has specific powers) in any service area.

4.4.5	Although the Government has made the move to a ‘Single Capital Pot’, there is still an element of control built into the allocation and spending process. Because the allocations made by individual Government Departments are representative of the level of expenditure that Government policy and Council submitted plans determine should be made within respective service blocks, authorities choosing to apply allocations to different services face the prospect of future year allocations being reduced.  It is therefore suggested that the Council should approve the allocations to Portfolios in line with the Single Capital Pot allocations detailed in the table above.

4.5	Other Specific Capital Grants - £7.760m

During 2007/08, the Council is likely to receive additional specific supported borrowing approvals and grant allocations, which have to be used for specific service purposes within given Portfolios.  These allocations will be reported to Members as part of the monitoring and new start approval procedures. The details of grant allocations will be released by the relevant Government Departments over the coming months and are announced separately from the main Capital Block Allocations shown in the table above.  The additional grant allocations already announced total £7.760m for Knowsley and are related to Children’s Services and Health and Social Care. Details of these resources can be found at Appendix A.

4.6	Other Resources (including Revenue and Reserves) - £0.516m

The items included within this figure relate to Children’s Services (£0.500m for Essential Health and Safety Works at Huyton Hey Road) and Regeneration and Neighbourhoods (£0.016m for Building and Property Alterations), and full details are provided at Appendix A.

4.7	2006/07 Unallocated Capital Receipts (forecast) - £0.504m

In addition to the resources which have been allocated to Portfolios, there is an estimated £0.504m of capital receipts available in 2006/07 for further allocation.

4.8     2007/08 Capital Receipts (forecast) - £1.800m

4.8.1	The impact of the Interim Housing Constraint Policy adopted by the Council has had significant implications for the potential to generate capital receipts through the sale of surplus land. If the Policy, or something similar, remains in place for the foreseeable future, then potential level of capital receipts is likely to be limited.

4.8.2	Since 1998, there has been no Government restriction on how local authorities can use non-housing land capital receipts, and thus the total receipts have been available.  In effect, the only control over the use of general capital receipts arises from the regulations to protect school playing fields and land for city academies.  This particular legislation requires that any proceeds arising from the sale of school playing fields are used to provide outdoor sport or recreation facilities, or are used to improve standards and to replace facilities in older schools.

4.8.3	Assuming a continuation of the Constraint Policy, the latest estimate of capital receipts in 2007/08 is £1.800m. This will be in addition to estimated unallocated capital receipts carried forward from 2006/07 of £0.504m.  This estimated total of £2.304m will be subject to the varying pressures of market demand and land prices, and will therefore have to be monitored closely throughout the year. The availability of capital receipts is detailed at Appendix B.

4.8.4	There may be a potential capital receipt in future relating to the development proposals for the regeneration of Tower Hill. This would increase the resources available to the Council in future years accordingly. Indicative forecasts estimate that a net receipt in the region of £5m could be made available to the Council, however, this is subject to a detailed development agreement with the preferred bidder.

4.8.5	It should also be noted that restrictions imposed via the Unitary Development Plan limiting house building, could also be relaxed in future years. This would create a more dynamic market for sale of brown field sites generating demand for new build housing. The Council would benefit from a relaxation in the current national policy, and would be able to re-invest capital receipts in priority services in the future.

4.9	Prudential Borrowing

4.9.1	The Prudential Code for Capital Finance provides freedoms to undertake additional borrowing over and above the supported borrowing levels announced by the Government.  The Government retains reserve powers to intervene, where it considers borrowing levels to place a disproportionate burden on local taxpayers or to breach national targets for the economy.

4.9.2	A major impact of this new approach is that control of capital spending is now centred on the affordability of the revenue consequences of that capital spending, i.e. the financing of debt and depreciation of the asset.  Given the financial constraints that are currently forecast in the Council’s Medium-Term Financial Plan, it is unlikely that there will be scope for making significant changes in how much the Council borrows in the immediate future.

    - The Council has previously adopted a policy that any unsupported capital borrowing should be limited to ‘invest to save’ schemes.  These schemes, by definition, tend to be part or wholly self-financing from resultant revenue savings, and these savings would need to be taken from the Portfolio Cash Limits to finance the additional borrowing costs.

    - One use for using prudential borrowing is to procure assets that previously have been leased by the Council in order to generate revenue savings.  Such schemes will be considered on an individual basis and will be reported to Portfolio Holders as part of the budget monitoring process.

5.	PROPOSED CAPITAL PROGRAMME 2007/08

  - As in previous years, the capital programme is reported for agreement at the beginning of the financial year alongside the revenue budget.   During the forthcoming year, each Portfolio Holder will receive regular updates on available capital resources and planned expenditure for their Portfolios.

  - Appendix C sets out details of all proposed capital schemes for 2007/08, excluding those new schemes requested to be funded from capital receipts, and analyses these across Portfolios.

5.3	The Council is asked to approve New Start Schemes totalling £7.912m. The Schemes in the table below would be funded from the Government’s Capital Block Allocations for 2007/08 described in paragraph 4.4 above (Revenue Support and Capital Grants).

5.4	Of the schemes detailed below, a total of £0.866m relates to new start schemes under £0.250m. Similarly, a total of £7.046m relates to new start schemes over £0.250m. The Council is also requested to note that £0.121m provided within the Social Services block remains unallocated within the Health and Social Care Portfolio.

Proposed New Start Schemes 2007/08 using Government Block Allocations

5.5	The Council is also asked to approve additional New Start Schemes totalling £8.276m. The Schemes in the table below would be funded from other capital grants (£7.760m) and revenue resources (£0.516m) for 2007/08 described in paragraphs 4.5 and 4.6 above. These New Starts have been identified in the individual Portfolio Holder Budget reports.

5.6	Of these schemes, expenditure of £0.617m relates to additional new start schemes under £0.250m; and, £7.659m relates to new start schemes costing over £0.250m.

Proposed New Start Schemes 2007/08 from individual  Portfolio Budget reports

5.7	In total, both of the tables above identify New Starts amounting to £16.188m using a combination of Government Block Allocations (Revenue Support and Capital Grants) and Other Specific Capital Grants and contributions from Revenue budgets.

5.8	Capital Investment Outlines for all of the proposed schemes are available on request and can be accessed on the Council’s intranet.

6.	REQUESTS FOR ALLOCATIONS IN 2007/08 FROM UNALLOCATED CAPITAL RECEIPTS

6.1	In compiling their 2007/08 Revenue Budget proposals, Portfolio Holders have identified a number of capital spending pressures.  The total requests for new schemes of £1.601m are shown in the table below.  The Council is asked to consider these items in the light of the limited amount of unallocated capital receipts of £2.304m identified in paragraph 4.8.3 above.

Capital Pressures from individual Portfolio Budget reports

6.2	Capital Investment Outlines for all of the proposed schemes are available on request and can be accessed via the Council’s intranet site.

6.3	The Regeneration and Neighbourhoods Portfolio has a further proposal for capital expenditure of £0.250m on highways and footpath maintenance.  The Portfolio proposes that this scheme should be funded through a request for a temporary revenue cash limit increase for 2007/08 of £0.250m as discussed in the 2007/08 Budget Setting report elsewhere on this agenda. If approved, the relevant Capital Programme would increase by this amount.

6.4	The Neighbourhood Delivery Portfolio is also proposing capital expenditure of £1.100m for investment in equipment for recycling and waste collection.  The Portfolio proposes that this expenditure should be funded through a request for a temporary revenue cash limit increase for 2007/08 of £1.100m as discussed in the 2007/08 Budget Setting report elsewhere on this agenda. If approved, the relevant Capital Programme would increase by this amount.

6.5	It has also been identified that there are future capital pressures relating to schemes which are in the early stages of development.  Although the costs of these schemes have been initially quantified, it is considered that they should be brought forward for further consideration later in 2007/08, when the full details will be available and assessed.  These schemes are:-

Primary Schools Rebuild Ph 1	£7.000m

Alarm Response Centre		£1.685m

  - There are a number of other potential capital pressures facing the council in future years, including :-

- Job Evaluation/Equal Pay

- Estates Strategy/Asset Management Priority Schemes

- Primary School Improvements

- Town Centre developments

- Neighbourhood Regeneration

- Environmental Initiatives and Improvements

- Infrastructure Improvements

6.7	Further details regarding these capital pressures will be brought to the attention of Portfolio Holders and the Cabinet as they become available.

7.	RESOURCE IMPLICATIONS

7.1	Financial

The detailed financial implications are set out in the body and appendices of this report.  In summary (as shown in the table below), the Council has capital resources of £47.776m in 2007/08.  If approval is given for the proposed Portfolio new start schemes totalling £16.188m and allocations from available capital receipts totalling £1.601m, the Council would be setting a capital programme totalling £46.952m, leaving unallocated resources of £0.703m in capital receipts and £0.121m unallocated resources relating to Health and Social Care. These figures do not include the requests for temporary cash limit increases as revenue funding for the items set out in section 6.2 and 6.3 (footpaths and waste/recycling equipment).

|  | £m | £m |
| --- | --- | --- |
| Resources |  | (47.776) |
| Capital Programme |  |  |
| Previously Approved | 26.314 |  |
| Re-phased from 2006/07 | 2.849 |  |
| New Starts (use of Govt. Block Allocations)* | 7.912 |  |
| Other Proposed Portfolio New Starts* | 8.276 |  |
| Proposed Use of Additional Capital Resources* | 1.601 | 46.952 |
| Unallocated Resources |  |  |
| - Unallocated Capital Receipts | (0.703) |  |
| - Health and Social Care | (0.121) | (0.824) |

* - Subject to approval

7.2	Human

There are no direct human resource implications as a result of this report.

7.3	Information Technology

There are no direct information technology implications arising as a result of this report, although it should be noted that investment in the information technology infrastructure of the Council is an appropriate use of capital expenditure.

7.4	Physical Assets

The Council’s Capital Strategy contains direct links to the Asset Management Plan and the developing Estates Strategy.  The use of capital resources should therefore be consistent with these plans.  When capital allocations are proposed, direct reference should be made to these documents in order to ensure that the investment and the impact on the Council’s physical asset stock is appropriate. To allow this to happen effectively further work should be undertaken to develop the Council’s Estates Strategy, which will lead to the ability to allocate capital resources to schemes which contribute most to the Council’s objectives and priorities (including primary education).

8.	RISK ASSESSMENT

8.1	The Council’s capital allocations for 2007/08 do not provide any resources for services under the Environmental, Protective and Cultural Services block.  In addition, the Government’s policy of not making allocations to this block may well continue into the foreseeable future.  The Council will therefore need to take account of this issue when approving allocations from available capital receipts.

8.2	Much of the significant investment in Council facilities in recent years has been underpinned by the application of capital receipts.  The reduction in the availability of land may impact on the extent to which the Capital Programme can be financed from this source.  The actual capital receipts in 2007/08 may vary from the estimated resource, and there is therefore a risk that this value may not be actually realised, or that slippage in timing could lead to cash flow implications.  To mitigate this risk, robust monitoring of the capital receipts position will be undertaken on a frequent basis.

8.3	An additional risk relates to the extent to which the Single Capital Pot is effectively ring-fenced due to the allocations being made by the various Government Departments.  Any use of resources outside of the blocks for which they were allocated could result in reduced future year allocations.  In particular, the Department for Education and Skills has powers to withdraw the current allocation, if it is utilised for purposes other than which it was allocated.

9.	IMPACT ON POPULATION GROUPS

There are no direct implications for any specific population groups as a result of this report.

10.	COMMUNICATIONS ISSUES

This report is prepared as part of the Council’s 2007/08 budget-setting process, and, subject to the Council’s eventual approval, its contents will form the basis for the approach to monitoring the Capital Programme during 2007/08.

11.	CONCLUSIONS

This report outlines the current position in relation to capital resources and the Council’s overall capital programme for 2007/08.  The report identifies the following key points:-

- The Council has total capital resources of £47.776m;

- The total of previously approved schemes is £26.314m;

- Portfolio Holders have recommended that a total of £16.188m should be allocated to new start schemes;

- Immediate capital pressures totalling £1.601m have been identified during the budget setting process and are put forward for approval;

- Approval of these schemes would leave available general capital resources of £0.703m;

- Portfolio Holders have also identified other capital pressures for consideration during 2007/08 (footpaths and waste/recycling equipment);

- It is recommended to continue the existing prudential borrowing ‘invest to save’ policy, and the option to use this for the procurement of assets formerly leased;

- A range of further capital pressures will be clarified in 2007/08; and,

- A review of scheme phasing will be undertaken early in 2007/08 to ensure that the capital programme accurately reflects planned expenditure.

- Further work should be undertaken to develop the Council’s Estates Strategy to allow capital expenditure to be matched effectively against Council priorities.

## JAMES DUNCAN

Acting Borough Treasurer

Contact Officers:	David McCormick	Ext. 3637

Background Documents:-

2007/08 Portfolio Local Service Agreement Reports – January 2007

Appendices:-

Appendix A – 2007/08 Available Capital Resources

Appendix B - 2007/08 Available Capital Receipts

Appendix C – 2007/08 Capital Programme by Portfolio

Available on Sharepoint Site:-

Capital Investment Outlines – 2007/08 New Starts

Capital Investment Outlines – Pressures

Capital Investment Outline – Prudential Borrowing

APPENDIX B