APPENDIX D

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title;

Flooding Relief Sewer – Knowsley Village.

Flood Relief Measures – Various locations

# 2.	Responsible Officer

Keith Pennington

# 3.	Description of Project and Purpose of Investment

The construction of a new storm water diversion sewer to prevent any further flooding of residential development in Knowsley Village.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

See above

# 5.	Links to Strategies and Plans

This links to the Council’s mandatory policy for the provision and maintenance of its Critical Ordinary Water Courses and its duty of care to its residents.

6.	Savings & Efficiencies

The scheme is an environmental protection necessity the risks to the Council for claims for flood damaged property due to the Council neglecting its duty are considerable.

# 7.	Timetable

April to July 2006

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost |  | 0.300 |  | 0.300 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation |  | 0.300 |  | 0.300 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total |  | 0.300 |  | 0.300 |

9.	Contingency Levels

10% standard engineering practice.

De

10.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  | 0 |  | 0 |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

The annual maintenance costs can be contained within the general drainage maintenance budget within the highway maintenance block.

# 12.	Risk Management

Identification of all potential risks and action to be taken to mitigate them

# 13.	Communication Issues

Relevant technical departments within Knowsley and residents to be protected by the works 2 weeks prior to commencement on site.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

The scheme is contained within DRN

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

Highways Structural Maintenance.

# 2.	Responsible Officer

Keith Pennington.

# 3.	Description of Project and Purpose of Investment

Structural maintenance work at various locations throughout the Borough.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

Ensuring the long term integrity and performance of the highway network.

Impact on key priority performance indicators should also be included.

# 5.	Links to Strategies and Plans

All identified schemes are drawn from the highways asset management plans currently being developed in line with Gov. requirements.

Relationship to other Strategies, Plans and the Council’s priorities.

6.	Savings & Efficiencies

The schemes are necessary to maintain current levels of performance in relation to BVPI’s, reduction of trip claims and the reduction of the maintenance backlog as required by Gov.

# 7.	Timetable

Throughout 2006/07,

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost |  | 0.600 |  | 0.600 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation |  | 0.600 |  | 0.600 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total |  | 0.600 |  | 0.600 |

9.	Contingency Levels

Standard 10% required by civils contracts

De

10.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  | 0 |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  | 0 |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

N/A

# 12.	Risk Management

Risk of rapidly increasing claims from 3rd parties regarding Councils negligence of its duty of care.

# 13.	Communication Issues

Relvant technical personnel and any resident / business affected by the schemes concerned.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

This will be done on a scheme by scheme basis as the projects are developed.

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

The Knowsley Neighbourhood Environmental Programme – Safe clean neighbourhoods

# 2.	Responsible Officer

Abigail Hardman

# 3.	Description of Project and Purpose of Investment

The project will deliver environmental improvements and measures to improve the safety of neighbourhoods.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

Outputs will include alleygates, environmental improvement schemes and designing out crime solutions.

It will aim to address the outcomes for the Safer, stronger community fund

# 5.	Links to Strategies and Plans

This programme is a fundamental aspect of neighbourhood and community regeneration – Concept Knowsley.

6.	Savings & Efficiencies

A key aim of the scheme is to consolidate a range of existing environmental programmes.  This should develop a more streamlined approach to delivery.

# 7.	Timetable

The programme will be delivered over a 12 month period.

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.750 |  |  | 0.750 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation | 0.750 |  |  | 0.750 |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total | 0.750 |  |  | 0.750 |

9.	Contingency Levels

Detail the amount and percentage of Contingency that has been included within the Capital Cost and the reasons for the levels.

The funding represents the provision for a range of small environmental schemes.  Contingency levels will be set on a scheme by scheme basis within the 10% level.

(Minimum contingencies are required of 12.5% for refurbishment work and 10% for all other projects. These figures are minimum levels and individual circumstances should be assessed to ensure adequate contingency levels are included. Only in exceptional circumstances can contingencies not be included and specific agreement from the Director of Finance and Director of Regeneration and Development is required.)

De

10.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

No revenue cost implication

# 12.	Risk Management

Project and cost over runs are a key risk.  These will be managed on a scheme by scheme basis through project management

# 13.	Communication Issues

Project by project – local communities, ward members, partner agencies affected.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

The lead officer should liaise with other departments to ascertain whether any other issues should be raised or investigated.

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

The Knowsley Neighbourhood Environmental Programme – Parking and access element

# 2.	Responsible Officer

Abigail Hardman

# 3.	Description of Project and Purpose of Investment

The project will deliver environmental improvements and measures to improve the safety of neighbourhoods.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

Outputs will include environmental improvement schemes and designing out crime solution with Parking and access schemes.

It will aim to  address the outcomes for the Safer, stronger community fund

# 5.	Links to Strategies and Plans

This programme is a fundamental aspect of neighbourhood and community regeneration – Concept Knowsley.

6.	Savings & Efficiencies

A key aim of the scheme is to consolidate a range of existing environmental programmes.  This should develop a more streamlined approach to delivery.

# 7.	Timetable

The programme will be delivered over a 12 month period.

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.250 |  |  | 0.250 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation | 0.250 |  |  | 0.250 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total | 0.250 |  |  | 0.250 |

9.	Contingency Levels

Detail the amount and percentage of Contingency that has been included within the Capital Cost and the reasons for the levels.

The funding represents the provision for a range of small environmental schemes.  Contingency levels will be set on a scheme by scheme basis within the 10% level.

(Minimum contingencies are required of 12.5% for refurbishment work and 10% for all other projects. These figures are minimum levels and individual circumstances should be assessed to ensure adequate contingency levels are included. Only in exceptional circumstances can contingencies not be included and specific agreement from the Director of Finance and Director of Regeneration and Development is required.)

De

10.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

No revenue cost implication

# 12.	Risk Management

Project and cost over runs are a key risk.  These will be managed on a scheme by scheme basis through project management

# 13.	Communication Issues

Project by project – local communities, ward members, partner agencies affected.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

The lead officer should liaise with other departments to ascertain whether any other issues should be raised or investigated.

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

Performance management software – procuring a system to automate the collection and analysis of performance information

# 2.	Responsible Officer

Russ Glennon

# 3.	Description of Project and Purpose of Investment

Currently our performance information is collected and interpreted manually.  This involves departments filling in an excel spreadsheet and that data being manually transferred to another spreadsheet.  It is time consuming and also does not allow full analysis of the data against outcomes or at neighbourhood level. Automating the process will release performance officers to concentrate on business transformation.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

This will improve a raft of performance indicators by enabling business transformation at the expense of manual performance monitoring.

# 5.	Links to Strategies and Plans

Assisting the move towards a neighbourhood delivery of services across all of the council’s services.

6.	Savings & Efficiencies

Reallocation of officer time from process to transformation.  Potential reductions in the departmental performance resources via the automation.

# 7.	Timetable

System procured and implemented by April 2007

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.100 | - | - | 0.100 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation | 0.100 | - | - | 0.100 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total | 0.100 | - | - | 0.100 |

9.	Contingency Levels

The contingency is built into this sum.  Until the service is put to the market, a prudent estimate has been established.

De

10.	Annual Revenue Costs & Implications

Revenue consequences are unquantifiable at this time but will possibly relate to any on-going licensing implications.  These will be managed within existing council budgets.

11.	Exit Strategy

N/A

# 12.	Risk Management

The key risk is the identification of an appropriate system that meets the council’s needs.  This will include providing information at a neighbourhood level and assisting in the balanced scorecard approach to business planning and monitoring.

# 13.	Communication Issues

The system will hopefully support the LSP as well as the council.  Should this be the case then relevant partners will be consulted.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

The system will be compliant with the council’s emerging IT strategy and officers from ITD will support the procurement process.

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

Aids and Adaptations

# 2.	Responsible Officer

Graham Keeling

# 3.	Description of Project and Purpose of Investment

The project will increase existing disabled facilities grant funding for major adaptations and minor adaptations costing below £1000 for people with disabilities to reflect ongoing annual demand and provide additional funding to tackle the current backlog over the next four years.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

Enables people to continue to live independently through the provision of adaptations. Supports hospital discharge.

# 5.	Links to Strategies and Plans

Supports the Health & Social Care priorities for promoting independence and maximising choice.

6.	Savings & Efficiencies

The alternative to the provision of adaptations may be a requirement to fund a more expensive long-term residential or nursing placement in some cases.

# 7.	Timetable

The funding will be used to support a continued programme of adaptations in response to demand and to address the backlog of requirements over a four year period.

# 8.	Capital Cost and Funding Sources

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.535 | 0.535 | 0.535 | 1.605 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total | 0.535 | 0.535 | 0.535 | 1.605 |

9.	Contingency Levels

The project funds a number of packages for individual service users and appropriate contingencies are built in as individual packages are planned.

De

10.	Annual Revenue Costs & Implications

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

N/a

# 12.	Risk Management

The allocation of additional funding would address the risks to continued independence of service users presented by the excess of demand over available funding.

# 13.	Communication Issues

Communication with services users takes place during the assessment process and as work is planned and delivered.

# 14.	Comments from Other Departments

Other Council departments are involved in the process of providing minor aids and adaptations if required.