CAPITAL INVESTMENT OUTLINE

# 1.	Title and Description of Project

DLCS Capital Works Programme.

As a result of the significant and increasing backlog of maintenance issues the Portfolio is seeking additional capital resources to fund some of these additional maintenance costs. These consist of major structural defects or infrastructure work, like the replacement of heating and ventilation systems, electrical wiring and major plant which are beyond the capacity of the maintenance budget to manage and are more appropriately items of capital expenditure.

# 2.	Responsible Officer

Ian Lynch Asset Manager

# 3.	Purpose of Investment

Over and above the normal day to day building maintenance requirements, we are now experiencing major building failures, many of which have health and safety implications for our employees and users of the buildings. The nature of these failures as a result of a continued lack of investment of the years are now becoming increasingly ad hoc and difficult to predict which if left unchecked and without additional investment will only get worse.

The recent closure of Kirkby Swimming Pool and the fire at St.Johns Community Centre are extreme examples of this. As is the temporary closure of Heatwaves Leisure Pool & Hall due to severe structural problems with the wall dividing the Sports hall and Pool area. Other major buildings approaching the end of their natural design life are Scotchbarn Pool and to a lesser degree Huyton Leisure Centre. In addition to this there are other significant areas of investment needed across the rest of the portfolios buildings which apart from leisure and Community Centres include libraries, a museum, changing rooms, visitors centres, park buildings and administration offices  the second largest portfolio outside of Education.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

The additional resource would allow the department to undertake a portion of priority works which would either;

- Lengthen substantially the useful life of the asset; or

- Increase substantially the open market of the asset; or

- Increase substantially the extent to which the asset can or will be used for the purpose of local authority function.

As part of the Departments recognised need for a more co-ordinated approach to asset management planning a new asset management data base has recently being purchased. As well as underpinning new capital and repair programmes, the information gathered and collated and retained on the new asset management data base will help inform the Departments Strategy for improving the use and performance of the portfolios existing assets and land therefore maximising value for money. This will result in better property management and benchmarking enabled by the new asset management system.

Without the necessary resources major building failure is likely to occur which would severely impact front line service delivery.

# 5.	Links to Strategies and Plans

A more proactive value for money approach has been adopted across the Department, which has recognised the need to work with other agencies in ensuring wherever possible services are co-located and provided in a coordinated way. This approach should result in more efficient delivery of services with the potential for the Council to invest any savings into its priority areas.

This is in line with Corporate Asset Management Plan which is currently in its third year and reflects a year of consolidation, development in key areas and a move towards a position where Service-led property decisions are informed and guided by the wider corporate agenda.

6.	Savings & Efficiencies

The implementation of an appropriate asset management strategy and the departments invest to save policy, should eventually provide revenue savings which could be directed towards the maintenance of other building assets. However this is a long term strategy and during the intervening period short-medium term we will need to manage the existing stock in the most effective and efficient manner possible if it is to remain serviceable.

# 7.	Timetable

It is envisaged the all of the scheduled programme of capital works will be completed by April 07

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost |  | 0.400 | 0.400 | 0.800 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation |  | 0.400 | 0.400 | 0.800 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total |  | 0.400 | 0.400 | 0.800 |

9.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

10.	Exit Strategy

Whilst measures have been put in place to manage the departments portfolio of assets there is still the growing need to identify additional financial resources to deal with the repair backlog and a move towards a more planned approach continues. The department has developed a strategy to help deal with this problem however it will take time to achieve and in the intervening period we will need to manage the condition of the stock we hold if it is to remain serviceable.

In the meantime and in line with the Corporate Asset Management Plan the Department is seeking to reduce its asset base by disposing of stock which has no clear links to the delivery of the Councils key aims.

# 11.	Risk Management

Crucial in solving the problem we currently face is the need to direct additional funding to deal with the backlog of the most essential repairs [some of which have been mentioned above] and to move forward quickly with the building replacement strategy.  Without this additional funding the level of priority 1 and 2 repairs will continue to grow.

This will necessitate a continued reactive approach to the problem with the increased likelihood of major building failure occurring. Until these major issues are dealt with and resolved the Department can only reasonably be expected to maintain the Health & Safety integrity of all its assets and where this is compromised close down the relevant buildings.

# 12.	Communication Issues

The programme of capital works will be communicated to the Corporate Asset Management Group

# 13.	Comments from Other Departments

Other departments will have the opportunity to comment and raise issues via the Corporate Asset Management Group

CAPITAL INVESTMENT OUTLINE

1.	Title and Description of Project

DLCS Emergency Repairs Programme

As a result of the significant and increasing emergency maintenance issues the Portfolio is seeking additional capital resources to fund some of these additional maintenance costs and manage the risks associated with them. These repairs are unplanned for and can have impacts upon the major structure or infrastructure work, like the replacement of heating and ventilation systems, electrical wiring and major plant which are beyond the capacity of the maintenance budget to manage and are more appropriately items of capital expenditure.

# 2.	Responsible Officer

Ian Lynch Asset Manager

# 3.	Purpose of Investment

Over and above the normal day to day building maintenance requirements, we are now experiencing major building failures, many of which have health and safety implications for our employees and users of the buildings. The nature of these failures are as a result of an ageing portfolio and a continued lack of investment over the years. Increasingly emergency repairs are ad hoc and difficult to predict and have therefore become a major risk which require managing and resourcing.

The recent closure of Kirkby Swimming Pool due to burst pipe work and the costs associated with Ruffwood school to maintain some service in the Kirkby area; and the cost of emergency repairs to buildings such as Scotchbarn for Health and Safety remedial works,  are extreme examples of this. In addition to this there are other areas which require investment when faced with emergency repairs which cannot be planned for.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

The additional resource would allow the department to undertake emergency repairs when required;

- Manage the risks associated with the portfolio;

- Lengthen substantially the useful life of the asset; or

- Increase substantially the open market of the asset; or

- Increase substantially the extent to which the asset can or will be used for the purpose of local authority function.

Without the necessary resources the Department is unable manage the risks which can cause major building failure and have a massive impact upon front line service delivery.

# 5.	Links to Strategies and Plans

A more proactive value for money approach has been adopted across the Department, which has recognised the need to work with other agencies in ensuring wherever possible services are co-located and provided in a coordinated way. This approach should result in more efficient delivery of services with the potential for the Council to invest any savings into its priority areas.

This is in line with Risk Management Strategy and the Corporate Asset Management Plan which is currently in its third year and reflects a year of consolidation, development in key areas and a move towards a position where Service-led property decisions are informed and guided by the wider corporate agenda.

6.	Savings & Efficiencies

The implementation of an appropriate risk management and asset management strategy and the departments invest to save policy, should eventually provide revenue savings which could be directed towards the maintenance of other building assets. However this is a long term strategy and during the intervening period short-medium term we will need to manage the existing stock in the most effective and efficient manner possible if it is to remain serviceable.

# 7.	Timetable

Emergency Repairs which occur throughout the financial year

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.100 | 0.100 | 0.100 | 0.300 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation | 0.100 | 0.100 | 0.100 | 0.300 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total | 0.100 | 0.100 | 0.100 | 0.300 |

9.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

10.	Exit Strategy

Whilst measures have been put in place to manage the departments portfolio of assets there is still the growing need to identify additional financial resources to deal with the risks associated with the portfolio. The department has developed a strategy to help deal with this problem through the planned maintenance and the capital programme of work established per year, however it will take time to achieve and in the intervening period we will need to manage the condition of the stock we hold if it is to remain serviceable.

In the meantime and in line with the Corporate Asset Management Plan the Department is seeking to reduce its asset base by disposing of stock which has no clear links to the delivery of the Councils key aims.

# 11.	Risk Management

Crucial in solving the problem we currently face is the need to direct additional funding to deal with the backlog of the most essential repairs  and to move forward quickly with the building replacement strategy.  Without this additional funding the level of response and the backlog of repairs will continue to grow.

This will necessitate a continued reactive approach to the problem with the increased likelihood of major building failure occurring. Until these major issues are dealt with and resolved the Department can only reasonably be expected to maintain the Health & Safety integrity of all its assets and where this is compromised close down the relevant buildings.

# 12.	Communication Issues

The programme of capital works will be communicated to the Corporate Asset Management Group

# 13.	Comments from Other Departments

Other departments will have the opportunity to comment and raise issues via the Corporate Asset Management Group

CAPITAL INVESTMENT OUTLINE

# 1.	Title and Description of Project

DLCS  - Southdene Community Centre.

As a result of the significant and increasing backlog of maintenance issues the Portfolio is seeking additional capital resources to fund the replacement of the roof at Southdene Community Centre.

# 2.	Responsible Officer

Ian Lynch Asset Manager

# 3.	Purpose of Investment

Over and above the normal day to day building maintenance requirements, we are now experiencing major building failures, many of which have health and safety implications for our employees and users of the buildings. The nature of these failures as a result of a continued lack of investment of the years are now becoming increasingly ad hoc and difficult to predict which if left unchecked and without additional investment will only get worse.

The roof at Southdene Community Centre is now in need of replacement. The anticipated costs for Southdene Community Centre were 25-30k,   however structural engineers reported that due to the design of the building they were unable to carry out remedial work and the only option available was to replace the roof in its entirety at a cost of approx £125k.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

The additional resource would allow the department to undertake this priority work which will ;

- Lengthen substantially the useful life of the asset; or

- Increase substantially the extent to which the asset can or will be used for the purpose of local authority function.

Without the necessary resources major building failure is likely to occur which would severely impact front line service delivery and community activity.

# 5.	Links to Strategies and Plans

A more proactive value for money approach has been adopted across the Department, which has recognised the need to work with other agencies in ensuring wherever possible services are co-located and provided in a coordinated way. This approach should result in more efficient delivery of services with the potential for the Council to invest any savings into its priority areas.

This is in line with Corporate Asset Management Plan which is currently in its third year and reflects a year of consolidation, development in key areas and a move towards a position where Service-led property decisions are informed and guided by the wider corporate agenda.

6.	Savings & Efficiencies

The implementation of an appropriate asset management strategy and the departments invest to save policy, should eventually provide revenue savings which could be directed towards the maintenance of other building assets. However this is a long term strategy and during the intervening period short-medium term we will need to manage the existing stock in the most effective and efficient manner possible if it is to remain serviceable.

# 7.	Timetable

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.125 | 0.000 | 0.000 | 0.125 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation | 0.125 | 0.000 | 0.000 | 0.125 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total | 0.125 | 0.000 | `0.000 | 0.125 |

9.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2004/05 | 2005/06 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

10.	Exit Strategy

Whilst measures have been put in place to manage the departments portfolio of assets there is still the growing need to identify additional financial resources to deal with the repair backlog and a move towards a more planned approach continues. The department has developed a strategy to help deal with this problem however it will take time to achieve and in the intervening period we will need to manage the condition of the stock we hold if it is to remain serviceable.

In the meantime and in line with the Corporate Asset Management Plan the Department is seeking to reduce its asset base by disposing of stock which has no clear links to the delivery of the Councils key aims.

It is envisaged the all of the scheduled programme of work will be completed by May 2006

# 11.	Risk Management

Without this additional funding the building will need to close and a valuable community asset will be lost.

Crucial in solving the long term problems we currently face is the need to direct additional funding to deal with the ‘one off’ essential repairs  and to move forward quickly with the building replacement strategy.

# 12.	Communication Issues

The programme of capital works will be communicated to the Corporate Asset Management Group

# 13.	Comments from Other Departments

Other departments will have the opportunity to comment and raise issues via the Corporate Asset Management Group

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

Provision of a Multi-Use Games Area at Swanside Community Centre

# 2.	Responsible Officer

Andrew McCormick

# 3.	Description of Project and Purpose of Investment

The project proposes to build a 30 x 19m multi-use games area (MUGA) on a small parcel of land adjacent to Swanside Community Centre that is presently grassed and used informally for 5-a-side football.

The MUGA will be fenced, floodlit and marked to provide a range of sports including 5-a-side football, netball, quick cricket and basketball.

Playground-type markings will also be laid to accommodate use by pre-school children attending the community centre crèche.

Improvement works will also incorporate drainage and landscaping / tree planting to the area surrounding the MUGA within the boundary of the community centre.

# Proposed Outputs/Outcomes/Impact on Service Delivery

The project will bring into service a parcel of land that presently has limited use due to its poor quality surface and fencing and non-existent floodlighting.

It will provide the opportunity for young people to engage in a range of sports and health related activities.

# 5.	Links to Strategies and Plans

N/A

6.	Savings & Efficiencies

N/A

# 7.	Timetable

From approval it is anticipated that the scheme will take approximately 4 months to complete.

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2005/06 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation | 0.020 | 0.106 |  | 0.126 |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: |  |  |  |  |
| - Prudential Borrowing |  |  |  |  |
| Total | 0.020 | 0.106 |  | 0.126 |

9.	Contingency Levels

£0.012m contingency has been included in the capital cost. This is 10% of the total capital cost of £0.099m (this excludes professional fees of £0.015m)

De

10.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs; including revenue implications for other Portfolios (include part year effect)

|  | 2005/065 | 2006/07 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: |  |  |  |  |
| - For Lead Portfolio |  | 0.004 | 0.004 |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  | 0.004 | 0.004 |  |
| - Fees, Rents & Charges (planned maintenance) |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

N/A

# 12.	Risk Management

Not improving the external sports facilities at Swanside Community Centre will hinder the opportunity for young people in the area to take regular exercise in a controlled, safe and managed environment.

# 13.	Communication Issues

The construction of the new MUGA would be communicated through press releases and member briefings in addition to regular updates to the South Huyton Area Forum.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

N/A

CAPITAL INVESTMENT OUTLINE

# 1.	Project Title

Building Schools for the Future

# 2.	Responsible Officer

Sue Johnson

3.	Description of Project and Purpose of Investment

Funding to support the £153m capital investment in the Building Schools for the Future Programme.  This additional investment will provide additional resources to extend the Programme Management requirements from Dec 2006 to 2007/08.  This will support:

- additional Stakeholder Engagement and Participation;

- Headteacher co-leadership;

- Secondments from Secondary Schools to support the development of educational transformation;

- and provide capacity for the development of the ICT Personalised Learning Environment; and

- dedicated HR resources required for the BSF Programme implementation.

# 4.	Proposed Outputs/Outcomes/Impact on Service Delivery

The additional resources will support the Programme as at 3 above.  In addition, the programme of Stakeholder Engagement and Participation will impact on service delivery at Neighbourhood level and will be co-ordinated together with other Neighbourhood Initiatives to provide a joined up approach.

# 5.	Links to Strategies and Plans

Statement of Implementation

BSF Strategic Business Case

BSF Outline Business case

6.	Savings & Efficiencies

# 7.	Timetable

The first Learning Centre will be opened in September 2008 and the remainder by December 2009.

# 8.	Capital Cost and Funding Sources

Estimate of total capital costs, including land acquisition, construction costs, any plant, equipment or other fitting costs, any fees, legal charges or compensation.

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Capital Cost | 0.577 | 0.577 | 0 | 1.154 |
| Funded by: |  |  |  |  |
| - KMBC Capital Allocation |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - NRF Allocation |  |  |  |  |
| - External Funding: TBA | 0.577 | 0.577 |  | 1.154 |
| - DfES |  |  |  |  |
| Total | 0.577 | 0.577 |  | 1.154 |

9.	Contingency Levels

n/a

De

10.	Annual Revenue Costs & Implications

Estimate of all ongoing revenue costs, including revenue implications for other Portfolios (include part year effect)

|  | 2006/07 | 2007/08 | Future Years | Total |
| --- | --- | --- | --- | --- |
|  | £m | £m | £m | £m |
| Revenue cost of scheme: | n/a | n/a | n/a | n/a |
| - For Lead Portfolio |  |  |  |  |
| - For other Portfolios |  |  |  |  |
| Total Revenue Cost |  |  |  |  |
| Funded by: |  |  |  |  |
| - Portfolio Cash Limit |  |  |  |  |
| - Fees, Rents & Charges |  |  |  |  |
| - Government Grant |  |  |  |  |
| - Savings/Efficiencies |  |  |  |  |
| - Partner Contribution |  |  |  |  |
| - Time limited Funding: |  |  |  |  |
| (name sources) |  |  |  |  |
| Total Funding |  |  |  |  |
| Surplus/Deficit |  |  |  |  |

11.	Exit Strategy

This is one-off funding and therefore no exit strategy is required.

# 12.	Risk Management

A full risk management exercise has been completed for the BSF Programme and this is contained in the approved Outline Business Case.

# 13.	Communication Issues

The BSF Programme structure has a communications strategy in place.

# 14.	Comments from Other Departments

Comments from other Departments on the following areas:

- Financial – Capital, Revenue and others (e.g. VAT and Insurance)

- Human Resources – Staffing and Training

- Estates – Ownership and Maintenance

- Legal – Conveyancing, Contracts and Legal powers

- Planning

- Information Society Technologies

- Grounds Maintenance

The lead officer should liaise with other departments to ascertain whether any other issues should be raised or investigated.