## M E T R O P O L I T A N   B O R O U G H   O F   K N O W S L E Y

To:	The Leader and Members of the Council

Meeting:	1 March 2006

Wards Affected:	All

Portfolio Areas:	All

Non-Key Decision

REPORT OF THE BOROUGH TREASURER

2006/07 CAPITAL PROGRAMME

1.	PURPOSE OF THE REPORT

The purpose of this report is to advise Members of the level of capital resources available for 2006/07 and to propose a capital programme for the financial year.

2.	RECOMMENDATIONS

The Council is recommended to:-

(a)	consider the content of the report and in particular note the availability of capital resources as discussed in section 4 of the report and the range of capital pressures identified in section 7 of the report;

(b)	approve the following proposals:-

(i)	The Government block allocations should be passported to the relevant service areas as discussed in paragraphs 4.4.5 and 9.3 of this report;

(ii)	The current ‘invest to save’ prudential borrowing policy should be continued (as discussed in paragraph 4.8.3 of the report), and £0.100m should be allocated in line with this policy to the Huyton Leisure Centre Gym Equipment scheme discussed at paragraph 7.4 of the report;

(iii)	The new start schemes totalling £13.165m (as listed at paragraph 5.3 of the report) should be approved and added to the capital programme; and,

(c)	consider the range of capital funding pressures identified in section 7 of this report and allocate funding of £1.328m from available capital resources to the schemes identified as priorities at paragraph 7.2 of the report.

3.	BACKGROUND

There are a range of capital resources available to fund the 2006/07 capital programme.  This report identifies all those resources and provides details of proposed capital schemes for the 2006/07 financial year. In addition, proposals for additional schemes arising from the Portfolio budget process are identified for consideration for funding from available capital resources.

4.	2006/07 RESOURCES

  - The total resources available to the Council in 2006/07 equate to £52.788m.  It should be noted that most of these resources are already committed against schemes in the existing capital programme.  The total resources are summarised in the table below and the detail can be found at Appendix A.

| Para. Ref. | Source of Funding | £m |
| --- | --- | --- |
| 4.2 | Existing 2006/07 Capital Programme Resources (including capital receipts of £16.197m) | 22.608 |
| 4.3 | Portfolio Resources Carried Forward (see Appendix A) | 12.727 |
| 4.4 | Proposed Supported Capital Expenditure (Revenue) Allocations | 3.832 |
|  | Specific Capital Grants | 3.956 |
| 4.5 | Other Capital Grants | 6.157 |
| 4.6 | Other Resources (including Revenue and Reserves) | 0.824 |
|  | Sub-total | 50.104 |
| 4.7 | 2006/07 Unallocated Capital Receipts (forecast) | 2.684 |
|  | Total Resources | 52.788 |

4.2	Existing 2006/07 Capital Programme Resources

This includes £16.179m of previously allocated capital receipts.  Other sources of funding categories included are supported and unsupported borrowing, capital grants, revenue and reserves.  Appendix A provides further details.

4.3	Portfolio Resources Carried Forward

The figure included in this section is the rephasing requirement from the current 2005/06 capital programme.  Current indications show that the available resources for 2005/06 total £49.956m and expenditure for the year is expected to be £37.229m, leaving a rephasing requirement of £12.727m.  Appendix A provides further details.

4.4	Capital Block Allocations 2006/07

4.4.1	New prudential borrowing regulations were introduced by the Government from 2004/05, whereby Credit Approvals were abolished and local authorities were given the general power to borrow for capital purposes without Government restrictions, subject only to the constraints of their own Prudential Indicators.  The level of Government support for borrowing, which is provided through the Revenue Support Grant, is now set by Supported Borrowing Allocations.  The total of these Allocations amounts to the ‘Single Capital Pot’.  The various Government Departments have made announcements over recent weeks of their individual block allocations – these are effectively the individual Government Departments’ expectations of how local authorities should use the ‘Single Capital Pot’.

4.4.2	All the constituent parts of the 2006/07 Supported Borrowing Allocations have now been announced, and Knowsley’s overall allocation totals £7.788m (see table below).  This comprises Supported Borrowing of £3.832m, and Capital Grants of £3.956m.  The overall total equates to a reduction of £23.901m in comparison to 2005/06.  This is due to the one-off awarding of funding for specific projects during 2005/06 (i.e. Building Schools for the Future and the strategic highway network).  An analysis by service block is provided in the table below:-

4.4.3	During 2006/07, the Council is likely to receive additional specific supported borrowing approvals and grant allocations, which have to be used for specific service purposes within given Portfolios.  These allocations will be reported to Members as part of the monitoring and new start approval procedures.  In addition to these allocations, some capital expenditure continues to be supported by capital grants.  The details of grant allocations will be released by the relevant Government Departments over the coming months.  The additional allocations already announced total £3.956m for Knowsley and are related to Education and Housing (see table above).

4.4.4	The Council receives part of its capital allocation as a ‘Single Capital Pot’ (see table above).  This means that the Council is allowed by law to spend these capital resources (with the exception of the Education Block, for which the Department for Education and Skills has specific powers) in any service area.

4.4.5	Although the Government has made the move to a ‘Single Capital Pot’, there is still an element of control built into the allocation and spending process.  As stated in paragraph 4.4.1 above, the blocks within the Single Capital Pot are each issued by the various Government Departments, which have specific policies in mind in doing so.  Therefore, the consequences of spending an allocation from one block on another service could be reduced allocations in future years.  It is therefore suggested that the Council should approve the allocations to Portfolios in line with the supported borrowing allocations detailed in the table above.

4.5	Other Capital Grants

This includes grants from other agencies, where they are not allocated as part of the capital finance settlement from the Government.  The details of these resources over Portfolios can be found at Appendix A.

4.6	Other Resources (including Revenue and Reserves)

The items included within this figure include various categories of funding, and full details are provided at Appendix A.

4.7	2006/07 Unallocated Capital Receipts (forecast)

4.7.1	In 2005/06, it was originally anticipated that £6.000m would be generated in capital receipts.  However, as a result of time delays regarding the County Road site and a review of anticipated receipts, it is now estimated that only £1.224m will be generated in 2005/06.  Whilst this is a significant reduction in the forecast, £4.133m of these receipts will be rephased into 2006/07 in respect of the County Road site and is expected to be received early in the 2006/07 financial year.  Due to the rephasing requirement in respect of the County Road site, there is currently an over-programming of £1.949m on available 2005/06 capital receipts (excluding the Merseytram scheme).  However, as the rephased receipt is due early in 2006/07, it is considered that this issue can be managed within the Council’s overall cash flow.

4.7.2	It is estimated that receipts for the 2006/07 financial year will be £7.633m, with £3m currently earmarked for the Merseytram scheme pending the outcome of Merseytravel’s appeal against the recent Department for Transport decision to withdraw funding, and taking account of the over-programming highlighted above, there is a total of £2.684m left unallocated.  Full details are provided at Appendix B.

4.7.3	Since 1998, there has been no Government restriction on how local authorities can use non-housing land capital receipts, and thus the total receipts have been available.  In effect, the only control over the use of general capital receipts arises from the regulations to protect school playing fields and land for city academies.  This particular legislation requires that any proceeds arising from the sale of school playing fields are used to provide outdoor sport or recreation facilities, or are used to improve standards and to replace facilities in older schools.

4.7.4	As stated above, the most recent estimate of capital receipts generated in 2006/07 indicates that £7.633m will be generated (including the rephasing identified in paragraph 4.7.1 above).  This estimate will be subject to the varying pressures of market demand and land prices, and will therefore have to be monitored closely throughout the year.

4.8	Prudential Borrowing

4.8.1	The Prudential Code for Capital Finance provides freedoms to undertake additional borrowing over and above the supported borrowing levels announced by the Government.  The Government retains reserve powers to intervene, where it considers borrowing levels to place a disproportionate burden on local taxpayers or to breach national targets for the economy.

4.8.2	A major impact of this new approach is that control of capital spending is now centred on the affordability of the revenue consequences of that capital spending, i.e. the financing of debt and the whole-life running costs of the resultant capital asset.  Given the financial constraints that are currently forecast in the Council’s Medium-Term Financial Plan, it is unlikely that there will be scope for making significant changes in how much the Council borrows in the immediate future.

4.8.3	The Council has previously adopted a policy that any unsupported capital borrowing should be limited to ‘invest to save’ schemes.  These schemes, by definition, tend to be part or wholly self-financing from resultant revenue savings, and these savings would need to be taken from the Portfolio Cash Limits to finance the additional borrowing costs.

4.8.4	There is only one scheme currently proposed for funding via prudential borrowing in 2006/07.  This relates to the acquisition of gym equipment at Huyton Leisure Centre, and this scheme is discussed further at paragraph 7.4 below.  The amount of prudential borrowing proposed equates to £0.100m.

5.	PROPOSED CAPITAL PROGRAMME 2006/07

5.1	As agreed during last year’s budget process, the capital programme is now being reported for agreement at the beginning of the financial year alongside the revenue budget.  This revised approach is part of an effort to improve the management and monitoring of capital expenditure and resources across the Council as a whole.  The Council has implemented a number of interventions to address previously identified weaknesses in the approach towards managing the capital programme and associated resources, as reported to the Corporate Performance Scrutiny Committee on 10 January 2006, including:-

- The establishment of a Construction Procurement Team;

- The establishment of the Knowsley 20/20 joint venture company;

- The introduction of a new project management framework;

- Greater Elected Member involvement and consultation via the Scrutiny Committees;

- The introduction of mandatory ‘Capital Investment Outlines’ at the outset of all capital schemes;

- The requirement for minimum contingency sums;

- The requirement for a standard approach to expenditure and resource monitoring; and,

- Setting the capital programme in March alongside the revenue budget.

5.2	Each Portfolio Holder now receives regular updates on available capital resources and planned expenditure for their Portfolios, and these are summarised in the report on 2005/06 Budget Monitoring and Forecast Outturn report elsewhere on the agenda.

5.3	Appendix C sets out details of all previously approved schemes, and analyses these across Portfolios.  Assuming the approval of the supported capital expenditure allocations (see section 4.4 above), the Council is now requested to approve expenditure on the following new start schemes as part of the proposed 2006/07 capital programme.  These schemes have been recommended by the relevant Portfolio Holders.  The total funding requested amounts to £13.165m.

*	Awaiting confirmation and approval of external funding.

5.4	Capital Investment Outlines for all of the proposed schemes are available on the Council’s intranet (see link at List of Appendices).  Assuming the approval of the schemes above, the total capital programme for 2006/07 will be £50.039m, with uncommitted resources of £0.065m within the Health and Social Care Portfolio.  Subject to Council approval, a full review of the phasing of these schemes will be undertaken to reflect the expenditure planned over the next three years.

6.	POLICY AND APPROVAL

As part of the ongoing review of the Council’s approach to budgeting, the effectiveness and suitability of existing Financial Procedure Rules for capital monitoring and approval are being assessed.  Proposals for any amendments will be brought to the Cabinet for consideration in due course.

7.	REQUESTS FOR ALLOCATIONS IN 2006/07 FROM UNALLOCATED CAPITAL RECEIPTS AND PRUDENTIAL BORROWING

7.1	In compiling their 2006/07 Revenue Budget proposals, Portfolio Holders have identified a number of capital spending pressures.  In addition, two further capital pressures have since been identified, which have also been included in the list of pressures identified in the table below.  The Council is asked to consider these items in the light of the unallocated capital receipts of £2.684m identified in paragraph 4.7.2 above.

7.2	The Cabinet has therefore put forward a number of priority schemes as part of its budget proposals and has reserved judgement on the remaining schemes pending clarification of the available capital receipts position over the coming months.  The schemes put forward by the Cabinet total £1.328m and are set out in the table below.  If they are approved, this would leave a balance of unallocated capital receipts of £1.356m:-

7.3	Capital Investment Outlines for all of the proposed schemes are available on the Council’s intranet (see link at List of Appendices).

7.4	There is also a further request for resources under the prudential borrowing ‘invest to save’ policy’.  A Capital Investment Outline for these schemes is again available on the Council’s intranet (see link at List of Appendices).  In summary, this relates to the proposed purchase of new gym equipment at Huyton Leisure Centre.  It is anticipated that the new equipment would raise sufficient additional income to be able to repay the funding costs.  In addition, the new equipment would also provide enhanced facilities at the site, with the introduction of client monitoring systems which are now the expected leisure industry standard.  The total cost of the prudential borrowing request is £0.100m.

7.5	In addition to the proposed allocations above, the 2006/07 budget process also identified a number of other areas for capital funding.  The table below identifies these items, and it is proposed that these be brought back to the Cabinet during 2006/07 financial year for consideration:-

7.6	It has also been identified that there are future capital pressures relating to schemes which are in the early stages of development.  Although the costs of these schemes have been initially quantified, it is considered that they should be brought forward for the Cabinet’s consideration later in 2006/07, when the full details will be available and assessed.  These are detailed in the table below:-

7.7	In addition to the pressures outlined above, there are a number of major initiatives and schemes (for example those associated with the neighbourhood delivery agenda and the statement of implementation in relation to 21st century learning environments), and these are discussed further in the report on the Medium-Term Financial Plan elsewhere on the agenda.

# 8.	RESOURCE IMPLICATIONS

8.1	Financial

The detailed financial implications are set out in the body and appendices of this report.  In summary (as shown in the table below), the Council has capital resources of £52.788m in 2006/07.  If approval is given for the proposed Portfolio new start schemes totalling £13.165m and the priority allocations from available capital receipts totalling £1.328m, the Council would be setting a capital programme totalling £51.367m, leaving £1.421m of available resources (£1.356m generally available and £0.065m relating to Health and Social Care).

|  | £m | £m |
| --- | --- | --- |
| Resources |  | (52.788) |
| Capital Programme |  |  |
| - Committed/Allocated | 36.874 |  |
| - New Portfolio Block Starts* | 13.165 |  |
| - Urgent General Allocation Schemes* | 1.328 | 51.367 |
| Unallocated Resources |  |  |
| - Unallocated Capital Receipts | (1.356) |  |
| - Health and Social Care | (0.065) | (1.421) |

* - Subject to approval

8.2	Human

There are no direct human resource implications as a result of this report.

8.3	Information Technology

There are no direct information technology implications arising as a result of this report, although it should be noted that investment in the information technology infrastructure of the Council is an appropriate use of capital expenditure.

8.4	Physical Assets

The Council’s Capital Strategy contains direct links to the Asset Management Plan and the developing Estates Strategy.  The use of capital resources should therefore be consistent with these plans.  When capital allocations are proposed, direct reference should be made to these documents in order to ensure that the investment and the impact on the Council’s physical asset stock is appropriate.

9.	RISK ASSESSMENT

9.1	The Council’s capital allocations for 2006/07 do not provide any resources for services under the Environmental, Protective and Cultural Services block.  In addition, the Government’s policy of not making allocations to this block may well continue into the foreseeable future.  The Council will therefore need to bear this issue in mind when approving allocations from available capital receipts.

9.2	Much of the significant investment in Council facilities in recent years has been underpinned by the application of capital receipts.  The reduction in the availability of land may result in a reduction in the extent to which the Capital Programme can be financed from this source.  The actual capital receipts in 2006/07 may vary from the estimated resource, and there is therefore a risk that this value may not be actually realised, or that slippage in timing could lead to cash flow implications.  To mitigate this risk, robust monitoring of the capital receipts position will be undertaken on a frequent basis.

9.3	An additional risk relates to the extent to which the Single Capital Pot is effectively ring-fenced due to the allocations being made by the various Government Departments.  Any use of resources outside of the blocks for which they were allocated could result in reduced future year allocations.  In particular, the Department for Education and Skills has powers to withdraw the current allocation, if it is utilised for purposes other than which it was allocated.

10.	IMPACT ON POPULATION GROUPS

There are no direct implications for any specific population groups as a result of this report.

11.	COMMUNICATIONS ISSUES

This report is prepared as part of the Council’s 2006/07 budget-setting process, and, subject to the Council’s eventual approval, its contents will form the basis for the approach to monitoring the Capital Programme during 2006/07.

12.	CONCLUSIONS

This report outlines the current position in relation to capital resources and the Council’s overall capital programme for 2006/07.  The report identifies the following key points:-

- The Council has total capital resources of £52.788m;

- The total of previously approved schemes is £36.874m;

- Portfolio Holders have recommended a total of £13.165m should be allocated to new start schemes;

- Priority capital schemes totalling £1.328m have been put forward by the Cabinet for immediate approval;

- Approval of these new start schemes would leave available general capital resources of £1.356m and unallocated resources of £0.065m relating to Health and Social Care;

- Portfolio Holders have also identified other capital pressures for consideration during 2006/07;

- It is recommended to continue the existing prudential borrowing ‘invest to save’ policy, and use this approach to fund one scheme totalling £0.100m;

- A range of further capital pressures will be clarified in 2006/07; and,

- A review of scheme phasing will be undertaken early in 2006/07 to ensure that the capital programme accurately reflects planned expenditure.

## MIKE HARDEN

Borough Treasurer

Contact Officers:	Audra Ross	Ext. 3658

Tony Quail	Ext. 3638

Background Documents:-

2006/07 Portfolio Local Service Agreement Reports – January 2006

Appendices:-

Appendix A – 2006/07 Available Capital Resources

Appendix B - 2006/07 Available Capital Receipts

Appendix C – 2006/07 Capital Programme by Scheme

Available on Sharepoint Site:-

Capital Investment Outlines – 2006/07 New Starts

Capital Investment Outlines – Pressures

Capital Investment Outlines – Prudential Borrowing

http://knowit.kmbc/sites/Budget/200607%20Budget%20Setting/Forms/AllItems.aspx?RootFolder=%2fsites%2fBudget%2f200607%20Budget%20Setting%2fBudget%20Reports%2fCabinet%20Reports%20%2d%2015%20February%202006&View=%7b9C8A3E8E%2dD779%2d4C35%2dB835%2dBA5758121D7E%7d